| Date | 25 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-8740 |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

Initial Project Planning

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date |  | Sprint End Date (Planned) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Define Problem and Understanding | US-1 | Identify the agricultural problem; gather business requirements; conduct literature survey; analyze social/business impact | 9 | High | Talasila Divya Hari Prakash Talasila | 19 Jun 2026 |  | 23 Jun 2026 |  |
| Sprint-1 | Data Collection and Analysis | US-2 | Collect dataset; import libraries; read/explore dataset; perform univariate, bivariate, and multivariate analysis | 6 | High | Indlacheruvu Amar Manikanta | 24 Jun 2026 |  | 28 Jun 2026 |  |
| Sprint-2 | Data Pre- Processing | US-3 | Check and handle null values; detect/treat outliers; extract seasonal crop info; split data into train/test sets | 9 | Low | Gaddam Manoj Bhargav | 29 Jun 2026 |  | 03 Jul 2026 |  |
| Sprint-1 | Model Building | US-4 | Apply K-Means Clustering; train Logistic Regression model; evaluate and save best model; predict crop from user input | 9 | Medium | Shaik Tameez | 04 Jul 2026 |  | 08 Jul 2026 |  |
| Sprint-1 | Application Building | US-5 | Design HTML pages (Home, About, FindYourCrop); build Flask backend and integrate model; run, test, and validate application | 9 | High | Talasila Divya Hari Prakash Talasila | 9 Jul 2026 |  | 12 Jul 2026 |  |